Chris Hauser
Insight Forge Project
October 7 2025

Steps (copied from Capstone Problem Statement...pdf)
Steps to follow:
The project is divided into the following steps, each focusing on a critical aspect of
the system:
Part 1: AI-Powered Business Intelligence Assistant
1. Data preparation
• Focus on analyzing and extracting insights from pre-prepared data, rather
than on data cleaning
2. Knowledge base creation
• Load and explore the dataset
• Organize the data into a structured format suitable for retrieval and analysis
3. LLM application development
• Advanced data summary: Analyze the data to identify key metrics and
trends, including:
1. Sales performance by time period
2. Product and regional analysis
3. Customer segmentation by demographics
4. Statistical measures (e.g., median, standard deviation)
• Integration with RAG System:
1. Utilize pandas for data processing
2. Develop a custom retriever to extract relevant statistics
3. Implement prompt engineering to guide the LLM in generating accurate
responses
4. Chain prompts
• Design prompts to ensure the LLM produces coherent and contextually
relevant responses
5. RAG system setup
• Implement the RAG system to enhance the LLM’s ability to generate detailed
and accurate responses based on retrieved data
6. Memory integration
• Integrate memory systems to enable the model to retain and use contextual
information from previous interactions, thereby improving the relevance of
responses
Part 2: LLMOps (Model Evaluation, Monitoring,
and User Interface Creation Using Streamlit)
7. External tool integration
• Model evaluation: Apply QAEvalChain to assess the model's performance
and accuracy
• Data visualization: Create various plots and visualizations to present
insights, including:
1. Sales trends over time
2. Product performance comparisons
3. Regional analysis
4. Customer demographics and segmentation
• Streamlit UI: Develop an intuitive user interface using Streamlit, allowing
users to interact with the AI assistant and access visualizations and insights

My Notes: break into tasks.
# InsightForge (Simplified) — Task Plan
## Part 1: AI-Powered BI Assistant
### 1) Data preparation (assume data is already clean)
T1.1 — Define dataset contract
- Deliverable: docs/data_contract.md (columns, types, units, missing-value policy).
- DoD: pandas.read_* loads without errors; df.info() matches contract.
T1.2 — Staging loader
- Deliverable: bi/data_loader.py with load_data() returning one merged DataFrame.
- DoD: pytest tests/test_loader.py::test_load_data passes.

### 2) Knowledge base creation
T2.1 — Profiling & EDA snapshot
- Deliverable: notebooks/01_eda.ipynb (head, describe, value counts).
- DoD: saved HTML/PDF in reports/eda_report.html|pdf.
T2.2 — Structured store for retrieval
- Deliverable: bi/store.py
  - Saves canonical data/curated/sales.parquet
  - Builds lightweight retrieval index (e.g., per-product, per-region groupby caches).
- DoD: bi.store.get_slice(product="X") returns a DataFrame ≤200ms on sample.

### 3) LLM application development
T3.1 — Metrics library (pure pandas)
- Deliverable: bi/metrics.py with:
  - sales_by_period(freq="M")
  - product_performance(top_n=10)
  - regional_breakdown()
  - segment_by_demographics(cols=[...])
  - basic_stats(cols=[...]) (median, std, IQR)
- DoD: unit tests with golden values in tests/test_metrics.py.
T3.2 — Custom retriever (stats-first)
- Deliverable: bi/retriever.py
  - Parses a user query → selects metric fn + filters (product/region/date).
  - Returns a small dict: {tables: [...], highlights: {...}, caveats: [...]}.
- DoD: 10 query→retrieval test cases pass.
T3.3 — Prompting & chaining
- Deliverable: bi/prompts.py, bi/chain.py
  - Prompt templates: overview, explain metric, compare segments, caveats.
  - Chain: retrieve → format context → LLM draft → enforce numeric check → final.
- DoD: Numeric guard: every figure in answer is traceable to retriever.highlights.
T3.4 — RAG integration (lightweight)
- Deliverable: bi/rag.py
  - Context = small JSON blocks from retriever + optional row excerpts.
  - No heavy vector DB required initially; just in-memory caches.
- DoD: Latency ≤1s on sample queries (excluding LLM latency).
T3.5 — Session memory (simple)
- Deliverable: bi/memory.py
  - Stores last N filters, entities, and periods to resolve pronouns (“same region as before”).
- DoD: Multi-turn test shows carry-over works.

## Part 2: LLMOps + Streamlit UI
### 4) External tool integration & evaluation
T4.1 — QAEval (light harness)
- Deliverable: eval/qaeval.py
  - Small set of QA pairs with expected ranges/tolerances.
  - Uses a “numeric consistency” checker + optional LLM grader.
- DoD: CI prints pass/fail with explanations.
T4.2 — Visualization
- Deliverable: bi/viz.py
  - Plots: sales trend, product bar/rank, regional map/heat, demographic split.
- DoD: reports/sample_charts/ with PNGs; functions return Matplotlib Figure.
### 5) Streamlit UI (single-page MVP)
T5.1 — Simple app
- Deliverable: app/app.py
  - Inputs: free-text question; optional filters (date, product, region).
  - Outputs: answer, cited stats, and 1–2 relevant charts.
- DoD: Runs via streamlit run app/app.py, answers 5 predefined queries reliably.
## Acceptance checklist per milestone
- M1 (Parts 1.1–1.2): Data loads; curated parquet saved; EDA report exported.
- M2 (Parts 2.1–3.1): Metrics return correct numbers (tests pass).
- M3 (Parts 3.2–3.5): Retriever + prompts + memory produce numerically consistent answers on 10 queries.
- M4 (Parts 4–5): QAEval report, charts render, Streamlit UI answers end-to-end.

Put another way **************************************
# Order of Work & How It All Connects
## 0) Project skeleton (once)
Goal: create folders + venv + deps
- Path: X:\AI class\07 Capstone Project\insight_forge
- Do:
  cd "X:\AI class\07 Capstone Project\insight_forge"
  py -3 -m venv .venv
  Set-ExecutionPolicy -Scope CurrentUser -ExecutionPolicy RemoteSigned -Force
  .\.venv\Scripts\Activate.ps1
  pip install -r requirements.txt
- Result: You have an empty app ready to fill in.

## 1) Data preparation (use pre-cleaned data)
Files: data\sales_data.csv (or .xlsx)
Deliverable: a single loader that returns a DataFrame.
- Create bi\data_loader.py:
  import pandas as pd
  def load_data(path="data/sales_data.csv"):
  return pd.read_csv(path) # or pd.read_excel(...)
- Checkpoint:
  >>> from bi.data_loader import load_data
  >>> df = load_data(); df.head()
- ✅ Output feeds every later step.
Ties into: Metrics → UI → (optional) LLM.

## 2) Metrics (pandas-only)
Files: bi\metrics.py
Deliverable: core business numbers you’ll chart & summarize.
- Create bi\metrics.py:
  def sales_by_month(df):
  return df.groupby("Month")["Sales"].sum()
  def sales_by_region(df):
  return df.groupby("Region")["Sales"].sum()
- Quick sanity:
  >>> from bi.data_loader import load_data
  >>> from bi.metrics import sales_by_month, sales_by_region
  >>> df = load_data()
  >>> sales_by_month(df), sales_by_region(df)
- ✅ Outputs will be used by Streamlit and (optionally) an LLM summary.
Ties into: UI + optional LLM summaries.

## 3) UI (Streamlit) — wire data → metrics → charts
File: app.py
Deliverable: a working local dashboard.
- Create app.py:
  import streamlit as st
  from bi.data_loader import load_data
  from bi.metrics import sales_by_month, sales_by_region
  st.title("InsightForge — Simple BI")
  df = load_data()
  st.subheader("Raw Data")
  st.dataframe(df.head())
  st.subheader("Sales by Month")
  st.bar_chart(sales_by_month(df))
  st.subheader("Sales by Region")
  st.bar_chart(sales_by_region(df))
- Run:
  streamlit run app.py
- ✅ You now have an interactive local app showing real numbers.
Ties into: optional AI summaries next.

## 4) (Optional) AI summary (LLM)
Files: bi\prompts.py (templates), bi\chain.py (or a single helper in app.py)
Deliverable: a short textual insight block under the charts.
- Minimal drop-in (keep it simple, add later if you like):
  In app.py:
  import os
  st.subheader("Summary")
  if os.getenv("OPENAI_API_KEY"):
  try:
  from openai import OpenAI
  client = OpenAI(api_key=os.getenv("OPENAI_API_KEY"))
  month_totals = sales_by_month(df).to_dict()
  region_totals = sales_by_region(df).to_dict()
  prompt = (
  "Summarize sales performance briefly:\n"
  f"- By month: {month_totals}\n"
  f"- By region: {region_totals}\n"
  "Return 3 concise bullets."
  )
  resp = client.chat.completions.create(
  model="gpt-4o-mini",
  messages=[{"role": "user", "content": prompt}],
  temperature=0.2,
  )
  st.write(resp.choices[0].message.content.strip())
  except Exception as e:
  st.info("AI summary unavailable; showing charts only.")
  else:
  st.info("Set OPENAI_API_KEY to enable AI summaries.")
- To use:
  $env:OPENAI_API_KEY="sk-..."
  streamlit run app.py
- ✅ Now you get a short, explain-like-I’m-5 summary over your metrics.
Ties into: nothing else; completely optional.

## 5) (Optional) Memory + Retrieval (later, if needed)
Files: bi\memory.py, bi\retriever.py
Deliverable: let follow-ups like “same region as before” work.
Start simple: keep a small dictionary in session state inside app.py.
You can add real modules later once the basics feel solid.

# How Everything Connects (at runtime)
User → Streamlit UI (app.py)
  └── loads data via bi/data_loader.py → df
  └── computes metrics via bi/metrics.py → series/tables
  └── renders charts (Streamlit bar_chart)
  └── (optional) calls OpenAI with metric outputs → summary text
  └── (optional) stores last-used filters in session state (memory)
# Runbook (one glance)
Activate env
cd "X:\AI class\07 Capstone Project\insight_forge"
.\.venv\Scripts\Activate.ps1
Start app
streamlit run app.py
Use the dashboard
- Visit http://localhost:8501
- See data preview + two charts
- (Optional) set OPENAI_API_KEY for summaries